AGRIBRIDGE PLATFORM

As-Is Technical Implementation Report & Reproducible Runbook

Evidence-first delivery record | AWS + Terraform + k3s + Helm + GitHub Actions

FINAL STATUS As-is implementation lifecycle: COMPLETE. Infrastructure was intentionally destroyed after evidence capture. The repository remains the durable portfolio artifact; the live AWS environment no longer exists.

| Record | Value |
| --- | --- |
| Source repository | https://github.com/TechTemi/agribridge-platform |
| Inherited baseline preserved | 4c1aa561c0e168aa97721c03f78a8a80b8484365 |
| Approved pre-remediation baseline | 60e9d170a33e04fcd86a713c635727b9c5b957df |
| Final corrected main | a1ea8f513170e3dbbe7f9587e36cf3ae69703303 (a1ea8f5) |
| Corrective pull request | PR #2 - fix: make Helm runtime compatibility reproducible |
| Corrective CI/CD run | 33335744208 - completed successfully |
| Final Helm release history | Revision 1 install -> 2 corrective upgrade -> 3 rollback to 1 -> 4 restore to 2 |
| Evidence integrity | 91 evidence files; 91 SHA-256 manifest entries; completeness PASS |
| Infrastructure final state | Terraform resources remaining: 0; EC2 terminated; dedicated SG and key pair deleted |

# Document Guide

This report consolidates the implementation, evidence, operational troubleshooting, reproducible runbook, defect register, rollback proof, observability validation, and teardown record for the AgriBridge platform as delivered. It intentionally separates validated as-is capability from future production-grade recommendations.

Executive Summary

Scope, Constraints and Success Criteria

Repository Provenance and Detachment

Validated Architecture

Implementation Chronology

Local Validation and Containerization

AWS/Terraform and k3s Deployment

CI/CD and Helm Delivery

Cloud Acceptance Testing

Observability

Resilience and Persistence

Defect Investigation and Remediation

Controlled Rollback and Recovery

Evidence and Integrity

Teardown and Credential Hygiene

Known Technical Debt and Production-Readiness Gaps

Reproducible Runbook

Final Closure Statement

# 1. Executive Summary

AgriBridge was inherited as a working educational DevOps project and delivered as an evidence-backed as-is implementation rather than silently redesigned into a different platform. The implementation preserved the inherited baseline, detached the repository into independent ownership, validated the application locally, provisioned an ephemeral AWS environment with Terraform, bootstrapped k3s and observability, delivered the application through GitHub Actions and Helm, executed browser/API acceptance tests, validated self-healing and persistence, reproduced inherited defects, converted two runtime workarounds into declarative Helm fixes, exercised rollback and restoration, froze the evidence set, and destroyed all live infrastructure.

Evidence-driven outcome The project is demonstrably deployable and operable as an as-is portfolio implementation. It is not presented as production-grade. The final documentation preserves the distinction between inherited behaviour, corrections required to make the inherited design reproducible, and future production hardening.

| Capability | Outcome | Evidence summary |
| --- | --- | --- |
| Repository ownership | PASS | Original upstream removed; independent TechTemi repository; baseline-import preserved. |
| Local application | PASS | API tests 40/40; web build; local buyer/farmer flows and persistence validated. |
| Infrastructure as Code | PASS | Terraform provisioned EC2 + security group; later destroyed exactly 2 managed resources. |
| Container/Kubernetes runtime | PASS | k3s Ready; Helm release deployed API, Web, PostgreSQL, Redis and monitoring stack. |
| CI/CD | PASS | Tests, image build/push, and Helm deployment succeeded in controlled workflow run 33335744208. |
| Observability | PASS | Prometheus scraped both API replicas; Grafana displayed Loki logs; Promtail/Loki ingestion proven. |
| Resilience | PASS | API and Web pod replacement succeeded; PostgreSQL data persisted across StatefulSet pod recreation. |
| Rollback | PASS | Rollback to inherited revision reproduced 502 regression; restoration to corrected revision recovered service. |
| Security hygiene at closure | PASS | GitHub secrets removed, workflow disabled, PEM/kubeconfig/tfvars deleted, AWS key pair deleted. |

# 2. Scope, Constraints and Success Criteria

## 2.1 Delivery scope

Deliver the inherited repository as-is with only compatibility corrections proven necessary during runtime acceptance.

Do not mix the later production-grade DevSecOps redesign into the as-is implementation.

Preserve evidence for every important lifecycle stage: baseline, tests, images, infrastructure, cluster, CI/CD, acceptance, observability, resilience, rollback and teardown.

Avoid publishing secrets, kubeconfig contents, private keys, Terraform state or session cookies.

Use Windows PowerShell locally and evidence-first commands that can be reproduced.

## 2.2 Success criteria

| Criterion | Definition of done | Result |
| --- | --- | --- |
| Baseline integrity | Inherited source preserved and independently traceable. | PASS |
| Functional deployment | Buyer/farmer application available in AWS/k3s. | PASS |
| Reproducible CI/CD | GitHub Actions tests, builds images and deploys Helm release. | PASS |
| Operational evidence | Health, metrics, logs, self-healing and persistence demonstrated. | PASS |
| Defect handling | Runtime defects isolated, evidence captured, minimal fixes codified. | PASS |
| Rollback | Older release can be restored and corrected release recovered. | PASS |
| Lifecycle closure | Infrastructure, secrets and local live credentials removed. | PASS |

# 3. Repository Provenance and Detachment

The project originated from Test-class2026/agribridge-platform. Delivery preserved the inherited history and created an independent repository under TechTemi. The exact inherited baseline was retained so later corrections remain auditable rather than rewriting history.

| Milestone | Commit / branch | Purpose |
| --- | --- | --- |
| Inherited baseline | 4c1aa561c0e168aa97721c03f78a8a80b8484365 | Exact original source baseline. |
| Baseline preservation | baseline-import | Keeps inherited state independently accessible. |
| LF portability correction | PR #1 -> merge 60e9d17 | Added .gitattributes policy for cross-platform line endings. |
| Controlled deployment baseline | main @ 60e9d17 | First approved cloud deployment source. |
| Runtime compatibility correction | PR #2 -> a1ea8f5 | Declarative Kubernetes DNS + cookie configuration fix. |

Why baseline preservation matters The final repository can demonstrate both the inherited implementation and the evidence-backed correction path. This is stronger than presenting a cleaned-up repository with no record of what was actually discovered during delivery.

# 4. Validated Architecture

The validated architecture below represents the as-is demo implementation that was actually deployed. It is historical: the AWS environment was intentionally destroyed after the evidence freeze.

Developer / Windows PowerShell
        |
        v
GitHub repository (main + PR workflow)
        |
        v
GitHub Actions: tests -> Docker build/push -> Helm deploy
        |
        +---------------------> Docker Hub
        |                       temidev/agribridge-api
        |                       temidev/agribridge-web
        v
AWS EC2 (Ubuntu, t3.medium) - Terraform managed
        |
        v
k3s single-node cluster
  namespace: agribridge
    - API Deployment (2 replicas) ----> PostgreSQL StatefulSet + PVC
    - Web Deployment (2 replicas) ----> API Service
    - Redis Deployment
    - NodePort Web 30080 / API 30081

  namespace: monitoring
    - Prometheus + ServiceMonitor
    - Grafana
    - Loki + Promtail
    - Alertmanager / kube-state-metrics / node-exporter

| Layer | Technology | Validated implementation |
| --- | --- | --- |
| Source control | GitHub | Independent repository, PR-based corrective change, Actions workflow. |
| CI | GitHub Actions | API tests + web build. |
| Registry | Docker Hub | API/Web images tagged with short Git SHA plus latest. |
| IaC | Terraform | EC2 and security group in us-east-1; local state for as-is demo. |
| Runtime | k3s | Single-node Kubernetes cluster. |
| Packaging | Helm | agribridge chart, revision history and rollback. |
| Data | PostgreSQL + PVC | 5Gi local-path persistent volume. |
| Cache | Redis | Application cache connectivity verified. |
| Metrics | Prometheus | ServiceMonitor scraping both API replicas. |
| Dashboards | Grafana | Prometheus/Loki datasource validation. |
| Logs | Loki + Promtail | AgriBridge namespace log streams queryable in Grafana and Loki API. |

# 5. Implementation Chronology

| Stage | Milestone | Validated outcome |
| --- | --- | --- |
| 1 | Deep audit and delivery planning | Repository reviewed as inherited implementation; production redesign explicitly deferred. |
| 2 | Detach and preserve baseline | Original remote removed, baseline-import retained, main controlled. |
| 3 | Local validation | API tests, web build, Docker Compose, browser workflows and PostgreSQL persistence. |
| 4 | Image publication | API/Web images built and published to Docker Hub. |
| 5 | Terraform infrastructure | EC2 + security group provisioned; dedicated key pair and protected local credentials. |
| 6 | k3s and monitoring bootstrap | Cluster Ready; Helm, Prometheus, Grafana, Loki, Promtail operational. |
| 7 | CI/CD deployment | KUBECONFIG secret transport fixed; workflow deployed Helm revision 1. |
| 8 | Cloud acceptance and defect isolation | Seed race, nginx DNS resolution and Secure-cookie issues reproduced. |
| 9 | Runtime workarounds | FQDN API upstream and COOKIE_SECURE=false applied and validated. |
| 10 | Resilience / observability | API/Web self-heal, DB persistence, Prometheus and Loki/Grafana evidence. |
| 11 | Declarative remediation | PR #2 codified the proven runtime fixes in Helm. |
| 12 | Controlled redeploy | Run 33335744208 succeeded; Helm revision 2 became authoritative. |
| 13 | Rollback and restore | Revision 1 regression reproduced; revision 2 restored as revision 4. |
| 14 | Evidence freeze and teardown | 91-file manifest frozen; Terraform destroyed resources; credentials and secrets removed. |

# 6. Local Validation and Containerization

## 6.1 API and web validation

| Check | Result |
| --- | --- |
| API install/test | npm ci passed; 40/40 unit tests across credit, orders and pricing. |
| Web build | Vite production build passed. |
| Local services | PostgreSQL 16.4-alpine, Redis 7.4-alpine, API and Web via Compose. |
| HTTP acceptance | Web 8080 = 200; API 3000 = 200; nginx /api/lots = 200. |
| Business flows | Buyer and farmer workflows passed locally. |
| Persistence | PostgreSQL data survived container/service restart validation. |
| Portability | CRLF shell-script defect corrected with .gitattributes LF policy. |

## 6.2 Dependency-security baseline

Dependency findings were documented rather than forcibly auto-fixed because the task was as-is delivery and npm audit force-fixes could introduce uncontrolled application changes.

| Component | Observed baseline |
| --- | --- |
| API dependency audit | 14 vulnerabilities: 4 low, 5 moderate, 3 high, 2 critical. |
| API runtime-pruned image | 6 vulnerabilities: 2 low, 2 moderate, 2 high. |
| Web dependency audit | 6 vulnerabilities: 2 low, 1 moderate, 1 high, 2 critical. |
| Combined dev/full baseline | 20 findings tracked separately from runtime image risk. |

# 7. AWS/Terraform and k3s Deployment

| Resource | Historical deployed value |
| --- | --- |
| Region | us-east-1 |
| EC2 | i-0ba1eb2b5fe11acf9 ¦ t3.medium ¦ Ubuntu 24.04 |
| Historical public IP | 3.95.185.162 |
| Security group | sg-0a1b5aae3ef277b95 |
| Storage | 30GiB encrypted gp3 root volume |
| k3s | v1.36.4+k3s1; single control-plane node |
| Helm on server | v3.21.4 |
| Web | NodePort 30080 |
| API | NodePort 30081 |
| Prometheus | NodePort 30090 |
| Grafana | NodePort 30300 restricted to operator /32 |
| Kubernetes API | 6443 exposed for inherited pipeline connectivity |

Security boundary The public NodePort/Kubernetes API/Prometheus exposure was accepted only for the ephemeral inherited demo. It is recorded as production-readiness debt, not recommended architecture.

# 8. CI/CD and Helm Delivery

The Build and deploy workflow executes tests, builds and pushes API/Web images, reconstructs kubeconfig, and performs an atomic Helm upgrade/install. Images are tagged with the short Git SHA so runtime workloads can be traced to source.

| CI/CD evidence | Result |
| --- | --- |
| Initial cloud deployment baseline | main @ 60e9d17 |
| Initial KUBECONFIG_B64 attempt | Deploy failed at base64 decode; cluster connectivity itself was not the root cause. |
| Secret correction | Canonical Base64 generated and uploaded via raw ASCII redirect; rerun succeeded. |
| Corrective deployment | Run 33335744208 completed successfully. |
| Corrective source SHA | a1ea8f513170e3dbbe7f9587e36cf3ae69703303 |
| Runtime images after correction | temidev/agribridge-api:a1ea8f5 and temidev/agribridge-web:a1ea8f5 |
| Helm revision | Revision 2 after corrective deployment. |
| Closure state | Workflow disabled_manually; repository secrets removed. |

GitHub Actions emitted Node.js 20 deprecation warnings for several actions that were being forced onto Node 24. These warnings were non-blocking and are retained as technical debt for dependency/action version maintenance.

# 9. Cloud Acceptance Testing

| Scenario | Observed outcome |
| --- | --- |
| Direct API version | Returned source/image tag 60e9d17 initially; a1ea8f5 after corrective deployment. |
| Health/readiness | Ready, not degraded; database and cache checks successful. |
| Web root | HTTP 200 on public NodePort during live environment. |
| Buyer | Authenticated dashboard; placed a new 3t Soybean order; order appeared in Orders view. |
| Farmer | Authenticated My Produce; lots remained visible after resilience testing. |
| Persistence | Business records remained after PostgreSQL pod recreation. |

# 10. Observability Validation

## 10.1 Prometheus

| Evidence | Result |
| --- | --- |
| Prometheus /-/ready | HTTP 200 |
| ServiceMonitor | agribridge-api present |
| Active targets | Two API targets, both health=up |
| PromQL | up{namespace="agribridge"} returned value 1 for both replicas |
| API /metrics | HTTP 200; ~38.9 KB response captured |

## 10.2 Loki, Promtail and Grafana

The observability evidence deliberately includes the earlier troubleshooting thread titled "Fix Loki URL". That sequence documents progression from an invalid datasource URL to Grafana recognizing Loki, followed by direct API proof that logs were ingested and finally a Grafana Explore query that displayed AgriBridge logs.

| Log validation | Result |
| --- | --- |
| Loki readiness | ready |
| Loki labels | app, component, container, filename, instance, job, namespace, node_name, pod, service_name, stream |
| Namespace values | agribridge, kube-system, monitoring |
| Direct LogQL query | status=success; resultType=streams; 7 streams returned |
| Streams observed | Web, API and PostgreSQL; historical deleted Web pod also retained in Loki |
| Grafana | Loki selected; {namespace="agribridge"} displayed real application log lines |

Operational significance The logging evidence shows centralized log retention across pod replacement, not merely live kubectl logs. This materially strengthens the troubleshooting and resilience story.

# 11. Resilience and Persistence

| Test | Action | Result |
| --- | --- | --- |
| API self-healing | Deleted one API pod. | Replacement pod created; both replicas Ready; 0 restarts; readiness stayed healthy. |
| Web self-healing | Deleted one Web pod. | New pod created; both replicas Ready; FQDN upstream preserved; /api/lots = 200. |
| PostgreSQL persistence | Deleted agribridge-postgres-0. | StatefulSet recreated pod with same PVC; business data remained visible. |
| Runtime config durability | Verified API_UPSTREAM and COOKIE_SECURE after pod replacement. | Deployment-template changes survived self-healing. |

# 12. Defect Investigation and Declarative Remediation

## 12.1 DEF-02 - multi-replica demo seed race

One API pod failed during first startup after the database became reachable. Logs showed a duplicate key violation on users_email_key while concurrent replicas seeded demo users. On restart, the application detected existing demo data and continued successfully.

Disposition Reproduced and documented. Not fixed in the Helm compatibility PR because this is application-level concurrency/idempotency behaviour and should be remediated separately.

## 12.2 DEF-03 - nginx Kubernetes DNS resolution

Inherited Helm value:
API_UPSTREAM=agribridge-api:3000

Observed:
CoreDNS short-name query -> NXDOMAIN
Web proxy /api/* -> 502

Validated runtime workaround:
API_UPSTREAM=agribridge-api.agribridge.svc.cluster.local:3000
/api/lots -> 200

The Web image renders nginx configuration into /tmp/nginx.conf and uses a variable-based proxy_pass with an explicit resolver. In the deployed runtime, the fully qualified Kubernetes service name was deterministic while the short name was not.

## 12.3 DEF-04 - Secure session cookie over plain HTTP

Inherited runtime:
NODE_ENV=production
COOKIE_SECURE=<unset>
=> Set-Cookie contained Secure
=> browser session over HTTP did not persist
=> /api/auth/me = 401

Validated demo workaround:
COOKIE_SECURE=false
=> Secure attribute absent
=> /api/auth/me = 200

This is explicitly an HTTP-demo compatibility setting. A production TLS deployment should set secure cookies to true.

## 12.4 Corrective PR #2

| File | Declarative fix |
| --- | --- |
| charts/agribridge/templates/web.yaml | Use {{ .Release.Name }}-api.{{ .Release.Namespace }}.svc.cluster.local:{{ .Values.api.port }} |
| charts/agribridge/values.yaml | Add api.cookieSecure: false with production-TLS override comment. |
| charts/agribridge/templates/api.yaml | Inject COOKIE_SECURE from .Values.api.cookieSecure. |

Helm lint passed with 0 failures, template rendering showed the intended values, PR #2 merged into main, and the workflow redeployed new images without using kubectl set env. helm get manifest then proved both settings were owned by Helm.

# 13. Controlled Rollback and Recovery

Rollback was executed only after the corrected revision existed, so the exercise could demonstrate both regression and recovery without leaving the environment in a broken state.

| Revision | State | Key observation |
| --- | --- | --- |
| 1 | Initial inherited install | Short API upstream; COOKIE_SECURE absent; images 60e9d17. |
| 2 | Corrective upgrade | FQDN upstream + COOKIE_SECURE=false; images a1ea8f5. |
| 3 | Rollback to 1 | Helm/Kubernetes rollout succeeded, direct API healthy, but Web /api/lots returned 502. |
| 4 | Rollback to 2 (restore) | Corrected images/config returned; /api/lots 200; /auth/me 200. |

Key lesson A technically successful Helm/Kubernetes rollout can still represent an application-level outage. Revision 1 was "healthy" from the inherited probes while the user-facing Web-to-API path was broken. Production health models should include dependency/integration-level checks.

# 14. Evidence and Integrity

Evidence was collected under C:\Users\Temi\agribridge-work\agribridge-evidence during implementation. The final manifest was regenerated after teardown and credential cleanup so the integrity record represents the closed lifecycle rather than only the live-environment state.

| Evidence group | Representative artifacts |
| --- | --- |
| Repository / CI | git-history.txt; pr-2.json; corrective-cicd-run.json; main-final-commit.txt |
| Cloud acceptance | api-version.json; readiness JSON; buyer/farmer browser screenshots; nginx/cookie diagnostic evidence |
| Resilience | pods-after-self-healing.txt; statefulsets-after-postgres-restart.txt; pvc-after-postgres-restart.txt; readiness-after-recovery.json |
| Observability | prometheus-agribridge-targets.json; prometheus-up-agribridge.json; loki-agribridge-query.json; Grafana screenshot; Fix Loki URL troubleshooting thread |
| Rollback | helm-history-before-rollback.txt; pods-at-revision-1.txt; web-logs-at-revision-1.txt; helm-history-after-restore.txt |
| Teardown | terraform-destroy-plan.txt; ec2-after-destroy.txt; security-group-after-destroy.txt; local-credential-cleanup.txt |
| Integrity | evidence-sha256.csv; evidence-sha256-manifest-hash.txt |

Final integrity result 91 evidence files were enumerated and the SHA-256 manifest contained 91 entries. The completeness check returned PASS. The manifest itself was hashed separately.

# 15. Teardown and Credential Hygiene

| Closure control | Final state |
| --- | --- |
| Terraform destroy | 0 added, 0 changed, 2 destroyed |
| Terraform resources remaining | 0 |
| EC2 instance | terminated |
| Terraform security group | deleted / InvalidGroup.NotFound verified |
| Dedicated AWS key pair | deleted / InvalidKeyPair.NotFound verified |
| GitHub Actions secrets | no secrets found |
| GitHub workflow | disabled_manually |
| Local kubeconfig | deleted; Test-Path False |
| Local PEM | deleted; Test-Path False |
| terraform.tfvars | deleted; Test-Path False |
| Repository | clean main |

# 16. Known Technical Debt and Production-Readiness Gaps

The items below are intentionally not presented as completed capabilities. They define the gap between the validated as-is demo and a production-grade DevSecOps platform.

| Priority | Gap | Production-grade direction |
| --- | --- | --- |
| P0 | Plain HTTP NodePort application | Ingress/load balancer with TLS, DNS, HSTS and secure cookies. |
| P0 | Public Kubernetes API / Prometheus exposure | Private networking, restricted control-plane access, VPN/bastion or OIDC-based runner connectivity. |
| P0 | Local Terraform state | Remote encrypted state with locking and least-privilege access. |
| P0 | Long-lived kubeconfig secret model | Short-lived identity federation/OIDC and scoped Kubernetes service account/RBAC. |
| P0 | Demo seed race | Transactional/idempotent seed/migration strategy, single migration job or advisory lock. |
| P1 | Single-node k3s | Multi-node/managed Kubernetes, failure-domain strategy and autoscaling. |
| P1 | In-cluster PostgreSQL/Redis for demo | Managed data services, backups, encryption, HA and restore testing. |
| P1 | Dependency vulnerabilities | SCA gates, patched dependency strategy and documented exception process. |
| P1 | No image signing/SBOM/provenance gate | SBOM, signed images, provenance attestations and policy enforcement. |
| P1 | Weak integration health model | Synthetic/end-to-end readiness, SLOs and alerts for Web-to-API dependencies. |
| P2 | Manual GitHub secret lifecycle | Secrets manager integration and automated rotation/revocation. |
| P2 | Basic Loki/Prometheus configuration | Retention, alert rules, dashboards, cardinality controls and log security policies. |
| P2 | GitHub Actions deprecation warnings | Update action/runtime dependencies and pin trusted action revisions. |

# 17. Reproducible Runbook

Important The original AWS environment has been destroyed. The runbook documents the validated process. Re-running it creates new billable resources and requires new credentials/keys. Never reuse deleted kubeconfig or PEM material.

## 17.1 Repository baseline

git clone https://github.com/TechTemi/agribridge-platform.git
git switch main
git status --short --branch
git rev-parse --short HEAD

## 17.2 Local application validation

# API
cd apps/api
npm ci
npm test

# Web
cd ../web
npm ci
npm run build

# From repository root
cd ../..
docker compose up -d --build
docker compose ps

## 17.3 Terraform plan/apply pattern for Windows

$TerraformExe = (Get-Command terraform).Source
Push-Location .\infra
& $TerraformExe init
& $TerraformExe plan
& $TerraformExe apply
Pop-Location

## 17.4 Cluster validation

kubectl get nodes -o wide
kubectl get pods -A
kubectl get crd | Select-String servicemonitor

## 17.5 GitHub deployment prerequisites

# Repository secrets required while environment is live:
# KUBECONFIG_B64
# DOCKERHUB_USERNAME
# DOCKERHUB_TOKEN

gh workflow enable deploy.yml --repo TechTemi/agribridge-platform
gh workflow run deploy.yml --repo TechTemi/agribridge-platform --ref main

## 17.6 Application validation

kubectl -n agribridge get pods -o wide
kubectl -n agribridge get services

Invoke-WebRequest "$AppUrl/api/lots" -UseBasicParsing
Invoke-RestMethod "http://<SERVER_IP>:30081/readyz"

## 17.7 Prometheus validation

$PrometheusUrl = "http://<SERVER_IP>:30090"
Invoke-WebRequest "$PrometheusUrl/-/ready" -UseBasicParsing
$Q = [uri]::EscapeDataString('up{namespace="agribridge"}')
Invoke-RestMethod "$PrometheusUrl/api/v1/query?query=$Q"

## 17.8 Loki validation

# From a temporary curl pod inside monitoring namespace:
kubectl -n monitoring run loki-query-client --restart=Never --image=curlimages/curl:8.11.0 --command -- sleep 600
kubectl -n monitoring wait --for=condition=Ready pod/loki-query-client --timeout=120s

$LokiQueryUrl = 'http://loki:3100/loki/api/v1/query_range?query=%7Bnamespace%3D%22agribridge%22%7D&limit=20&direction=backward&since=48h'
kubectl -n monitoring exec loki-query-client -- curl -sS $LokiQueryUrl
kubectl -n monitoring delete pod loki-query-client

## 17.9 Self-healing test pattern

$Pod = (kubectl -n agribridge get pods -l app=web -o jsonpath='{.items[0].metadata.name}')
kubectl -n agribridge delete pod $Pod
kubectl -n agribridge rollout status deployment/agribridge-web --timeout=5m
kubectl -n agribridge get pods -l app=web

## 17.10 Helm rollback / restore

# On the k3s server
sudo env KUBECONFIG=/etc/rancher/k3s/k3s.yaml helm history agribridge -n agribridge
sudo env KUBECONFIG=/etc/rancher/k3s/k3s.yaml helm rollback agribridge <REVISION> -n agribridge --wait --timeout 8m

## 17.11 Teardown

gh workflow disable deploy.yml --repo TechTemi/agribridge-platform

Push-Location .\infra
& $TerraformExe plan -destroy -out=agribridge-destroy.tfplan
& $TerraformExe apply -auto-approve agribridge-destroy.tfplan
Pop-Location

# Verify AWS resources are gone, delete the dedicated key pair,
# delete GitHub deployment secrets, and remove local kubeconfig/PEM/tfvars.

# 18. Final Closure Statement

The AgriBridge as-is delivery lifecycle is complete. The final repository contains the independently owned source and evidence-backed Helm corrections. The ephemeral AWS environment was successfully destroyed. Terraform reports zero managed resources, the dedicated AWS key pair and security group were removed, GitHub deployment secrets were deleted, the workflow was disabled, local kubeconfig/PEM/tfvars were deleted, and the final evidence set was cryptographically inventoried.

Portfolio positioning Describe this project as an evidence-driven as-is DevOps implementation with real troubleshooting, remediation, observability, resilience and rollback—not as a finished production-grade platform. The production-readiness gap assessment is part of the engineering story, not a weakness to hide.

# Appendix A - Defect Register

| ID | Finding | Disposition |
| --- | --- | --- |
| DEF-01 | Initial GitHub KUBECONFIG_B64 transport/decoding failure | Corrected before deployment; secret transport ambiguity isolated. |
| DEF-02 | Concurrent demo-data seed race across API replicas | Reproduced and documented; application-level remediation deferred. |
| DEF-03 | nginx variable proxy could not resolve short Kubernetes service name | Corrected declaratively with namespace-qualified service FQDN. |
| DEF-04 | Secure session cookie emitted over inherited HTTP NodePort | Corrected declaratively with configurable cookieSecure=false for demo. |
| DEF-05 | Inherited readiness can be green while Web-to-API path is broken | Proven during rollback; production should add integration/synthetic health. |
| DEF-06 | GitHub Actions Node.js 20 deprecation warnings | Non-blocking; dependency/action maintenance required. |
| DEF-07 | Public NodePorts/control-plane/Prometheus exposure | Accepted only for ephemeral as-is demo; production redesign required. |

# Appendix B - High-Value Evidence Index

The complete 91-file inventory is represented by final/evidence-sha256.csv. The following artifacts are the recommended first references when reviewing the implementation.

| Area | Evidence artifact | What it proves |
| --- | --- | --- |
| Source | final/git-history.txt | Repository history, baseline and corrective merge lineage. |
| PR | final/pr-2.json | Corrective PR merged to main at a1ea8f5. |
| CI/CD | final/corrective-cicd-run.json | Run 33335744208 success against final corrective SHA. |
| Runtime | final/agribridge-pods-final.txt | Final application pod state before teardown. |
| Helm | final/helm-history-final.txt | Install, corrective upgrade, rollback and restore history. |
| Readiness | final/api-readiness-final.json | Final application healthy and non-degraded. |
| Version | final/api-version-final.json | Final image/source tag a1ea8f5. |
| Observability | cloud-acceptance/prometheus-agribridge-targets.json | Two API targets discovered and scraped. |
| Logging | cloud-acceptance/loki-agribridge-query.json | AgriBridge streams returned by Loki. |
| Rollback | rollback/web-logs-at-revision-1.txt | Regression evidence after rollback to inherited release. |
| Teardown | teardown/terraform-destroy-plan.txt | Reviewed 0 add / 0 change / 2 destroy plan. |
| Teardown | teardown/ec2-after-destroy.txt | EC2 termination evidence. |
| Credential hygiene | teardown/local-credential-cleanup.txt | Kubeconfig and PEM absent after cleanup. |
| Integrity | final/evidence-sha256.csv | SHA-256 inventory of all evidence files. |
| Integrity | final/evidence-sha256-manifest-hash.txt | Independent hash of the evidence manifest. |